## Slide 1: Engage stakeholders
Purpose: To ensure that the project team obtains and maintains the required support from all aspects of the project.
Inputs:
  Project charter
  Process map (SIPOC)
Outputs:
  Stakeholder-management plan

## Slide 2: Lean Six Sigma Green Belt Define Engage stakeholders
1.5.1 Planning ongoing stakeholder-engagement

## Slide 3
Engage stakeholders – resistance
A stakeholder is an individual who will be affected by the outcome of a project and who has the authority or influence to assist or obstruct progress.
Stakeholder commitment will be required to manage the change that delivers the process improvement.
Whose commitment do we need?
How much commitment is required?
What actions to secure this commitment?
Notes: The ideal is for your project to be seen as a ‘Win-Win’ by each and every stakeholder.
What does it take to get that?

## Slide 4
Engage Stakeholders – assessment tool
Level of Commitment
Level of Influence
Notes: Stakeholders should be identified by name, and you must talk with them in order to understand where to place them in this table.
Guessing is not good enough when you can get real data.
Your SIPOC and draft Charter can form the focus for most conversations with stakeholders, e.g. opening gambit, ‘Here’s what we are getting into – we’d like to get your view on the value of this and how it might affect your work / people /department.’
Someone who says, ‘Looks interesting. Good luck, but I don’t think it has much to do with us.’ – has low commitment. If they say ‘Oh no, don’t mess around with that – we have had enough trouble with that already!’ is showing very low commitment.

## Slide 5: Engage Stakeholders – ongoing management plan
Stakeholder analysis is not a one-off task done only in the Define phase
It is an ongoing task, and your stakeholder analysis materials will join the main ‘living documents’ that you should work with throughout the project.
The planning document for Stakeholder engagement can be a simple list of stakeholders, an assessment of how they see your project, and an action list for team members.
The action lists arise from addressing the question: what can we do to secure or increase this person’s actual or potential support for our project?
Often, it is ‘just’ a matter of keeping people informed about your progress, and listening and responding to their concerns. Phase reviews can be very helpful here, but they should not be your only contact with stakeholders.

## Slide 6
Stakeholder Communication Plan at Define stage
Conclusion
Notes: The communication plan needs to be developed in order to identify, assess and manage the interaction and influence of all stakeholders for the deployment or project. A stakeholder is an individual who will be affected by the outcome of a project and who has the authority or influence to assist or obstruct progress. Stakeholder commitment will be required to manage the change that delivers the process improvement.
Fill in the table by:
  Identifying Stakeholders
  Defining what we need from them
  Understanding what they might need from us
  Identifying who might influence them
  Identifying who they might influence.
  For more information please refer to Lean Six Sigma Green Belt manual Part 1 Page 96.

## Slide 7
Stakeholder Communication Plan at Define stage
Conclusion
Notes: The communication plan needs to be developed in order to identify, assess and manage the interaction and influence of all stakeholders for the deployment or project. A stakeholder is an individual who will be affected by the outcome of a project and who has the authority or influence to assist or obstruct progress. Stakeholder commitment will be required to manage the change that delivers the process improvement.
Fill in the table by:
  Identifying Stakeholders
  Defining what we need from them
  Understanding what they might need from us
  Identifying who might influence them
  Identifying who they might influence.
  For more information please refer to Lean Six Sigma Green Belt manual Part 1 Page 96.